| Date and Time | 6/03/2025 |
| --- | --- |
| Project Name | Gaming Tips and tricks |
| Meeting Goal | - Task allocation - Start database design - Update Kanban board |
| Facilitator | Leonid |
| Note taker | Atharva |
| Attendees | Leonid, Atharva, Dillan |
| Roundtable Updates (each group member to contribute) | We have allocated all tasks in our .pdf file and also our note taker will be updating the kanban board – Leonid Updated Kanban board with all tasks allocated to each member – Atharva Started the database design and tried implementing some of it into mySQL - Dillan |
| Discussion points | We discussed who will be taking on which task How we will be using mySQL to design our database. |
| Actions (list tasks and assign a group member) | We started XAMPP and allocated Databases to Dillan (main benefactor) and Leonid (Backup benefactor) as they have best experience with databases |

| Date and Time | 13/03/2025 |
| --- | --- |
| Project Name | Gaming Tips and tricks |
| Meeting Goal | - Finish HTML code and review each page - Try implement PUG templates into our HTML - Update Kanban board as we go |
| Facilitator | Atharva |
| Note taker | Leonid |
| Attendees | Leonid, Atharva, Dillan, Ricky, Akeel |
| Roundtable Updates (each group member to contribute) | Forum page HTML nearly complete, and I have added tags and categories in our kanban board – Leonid User page updated along with our pdf file – Atharva Database design has progressed, some data is ready to be entered – Dillan Home Page HTML is nearly complete and will be focusing on linking all pages together -Akeel About us page has been complete and will be looking into the PUG templates – Ricky |
| Discussion points | How far we have progressed Anything we can do to make each task easier for each other |
| Actions (list tasks and assign a group member) | Keep progressing database design – Dillan Keep working on forum page and keep updating the members as time goes by, also update anything in kanban board that is needed – Leonid Keep progressing the PUG templates – Ricky Work on linking the pages and work on the home page – Akeel Keep adding work done to pdf file and finish up user page – Atharva |

| Date and Time | 16/03/2025 |
| --- | --- |
| Project Name | Gaming Tips and tricks |
| Meeting Goal | - See progress so far - Link pages - Progress designs of pages - Progress the design of the database |
| Facilitator | Akeel |
| Note taker | Atharva |
| Attendees | Leonid, Atharva, Akeel, Ricky |
| Roundtable Updates (each group member to contribute) | I have linked pages and now will be focusing on adding a log in page – Akeel Update pdf file and keep working on user page – Atharva PUG templates are not yet complete but about us page has been completed to an ok standard – Ricky Forum page receives an update with tags and more posts – Leonid |
| Discussion points | Keep updating our progress Making sure our database design is c |
| Actions (list tasks and assign a group member) | I have linked pages and now will be focusing on adding a log in page – Akeel Update pdf file and keep working on user page – Atharva PUG templates are not yet complete but about us page has been completed to an ok standard – Ricky Forum page receives an update with tags and more posts – Leonid |

| Date and Time |  |
| --- | --- |
| Project Name |  |
| Meeting Goal | - Agree code of conduct - Agree group name - Choose project |
| Facilitator |  |
| Note taker |  |
| Attendees |  |
| Roundtable Updates (each group member to contribute) |  |
| Discussion points |  |
| Actions (list tasks and assign a group member) |  |